LMS PLATFORM Module Process Specification Document Version 1.0

| Document Title | LMS Platform — Module Process Specification Document |
| --- | --- |
| Version | V 1.0 |
| Date | 26 May 2026 |
| Document Owner | Dr. B.A. Tau |
| Prepared For | UL Junior, Polokwane (Pilot School) |
| Platform | Multi-School SaaS — South African CAPS context |
| Tech Stack | Next.js 14 · NestJS · PostgreSQL · Prisma · AWS af-south-1 |
| Pilot Launch | 2 August 2026 |
| Full Launch | October 2026 |

Prepared by: Dr. B.A. Tau | DMSTE · SoE · FoH · University of Limpopo

This document is confidential. It defines the scope, processes, and technical architecture of the LMS Platform, a South African CAPS-native multi-school Learning Management System. Its structure is modelled on industry-standard ERP process selection documentation.

Introduction

To:

The Management Team

UL Junior, Polokwane

It is with great pleasure that I present the LMS Platform Module Process Specification Document for UL Junior and associated pilot schools. This document captures the full scope of the LMS platform — a purpose-built, CAPS-native school management system designed for South African public and independent schools from Grade 4 to Grade 12.

The platform is architected as a multi-school SaaS solution, hosted on AWS Cape Town (af-south-1) to ensure POPI compliance. Every module has been designed against the South African Schools Act, CAPS curriculum requirements, and the LURITS/SA-SAMS data standards.

This document outlines forty-one modules organised across four delivery phases. For each module, the Business Case, selected processes, data models, API surface, and frontend routes are documented. Module status is indicated as: BUILT · IN PROGRESS · PLANNED · PHASE 2 · PHASE 3 · DESCOPED.

The pilot launch is targeted for 2 August 2026, with the full multi-school commercial launch scheduled for October 2026.

Yours sincerely,

Dr. B.A. Tau

Project Owner & Lead Developer

LMS Platform | DMSTE | University of Limpopo

Scope of Modules

The scope of this document covers the following modules. Descoped items were excluded after assessment against the South African school management context and the pilot school profile.

| # | Module | Status |
| --- | --- | --- |
| 1 | Organisation / School Setup | BUILT |
| 2 | User & Roles Management | BUILT |
| 3 | Calendar & Academic Year Management | BUILT |
| 4 | Grade Management | BUILT |
| 5 | Learner Information System | BUILT |
| 6 | Subject Management | IN PROGRESS |
| 7 | Timetable Management | PLANNED |
| 8 | Attendance Management | PLANNED |
| 9 | Homework & Assignment Management | PLANNED |
| 10 | Assessment Engine (POA + SBA Calculator) | PLANNED |
| 11 | Teacher Portal | PLANNED |
| 12 | Learner Portal | PHASE 2 |
| 13 | Parent / Guardian Portal | PHASE 2 |
| 14 | Learner Mobile App | PHASE 3 |
| 15 | Parent / Guardian Mobile App | PHASE 3 |
| 16 | Teacher Mobile App | PHASE 3 |
| 17 | Messaging & Notifications | PHASE 2 |
| 18 | Admission Management | PHASE 2 |
| 19 | Applicant Portal | PHASE 3 |
| 20 | Report Card & Promotion Management | PLANNED |
| 21 | LURITS / SA-SAMS Export | PLANNED |
| 22 | CAPS Curriculum Engine | IN PROGRESS |
| 23 | Programme of Assessment (POA) | PLANNED |
| 24 | Diagnostic Assessment & Learning Profile | PLANNED |
| 25 | Fee & Finance Management | PHASE 2 |
| 26 | Disciplinary Management | PHASE 2 |
| 27 | Service Request Management | PHASE 3 |
| 28 | Certificate & Document Management | PHASE 3 |
| 29 | Grievance Management | PHASE 3 |
| 30 | Event Management | PHASE 3 |
| 31 | Employee / Staff Management | PHASE 3 |
| 32 | Task Management | PHASE 3 |
| 33 | Analytics & Reporting Dashboard | PHASE 2 |
| 34 | Campaign Management | PHASE 3 |
| 35 | Front Desk Management | DESCOPED |
| 36 | Hostel / Boarding Management | DESCOPED |
| 37 | Transport Management | DESCOPED |
| 38 | Medical Care Management | DESCOPED |
| 39 | Security Gate Management | DESCOPED |
| 40 | Scholarship Management | DESCOPED |
| 41 | Committee Management | DESCOPED |

| 1. Organisation / School Setup | Phase 0 |
| --- | --- |

BUILT

Business Case

Each school on the platform requires a complete organisational profile before any academic data can be captured. The school profile is the root tenant record from which all data is scoped.

Process Selected

School Profile

Create school with full name, EMIS number, type (Public / Independent / IEB / Combined)

Assign province, district, and circuit from the national geo-hierarchy

Upload school logo and configure subdomain (e.g. uljr.lms.co.za)

Set curriculum type: CAPS (default) or IEB

Set school status: TRIAL → ACTIVE → SUSPENDED

Academic Year Configuration

Create academic year with start and end dates

Mark one academic year as current

Configure terms within academic year (4 terms standard)

Each term has start and end date, term number, and active flag

Grade Configuration

Create grades (Grade 4 through Grade 12)

Each grade is linked to a CAPS Phase (Intermediate / Senior / FET)

CAPS phase determines SBA:Exam weighting — hard-coded, not configurable

Venue Management

Create venues: classrooms, laboratories, computer labs, halls, sports fields

Set venue capacity and type

Venues are available for timetable slot assignment

South African / CAPS Context

Province → District → Circuit hierarchy mirrors the DBE EMIS administrative structure

CAPS phases are pre-loaded and map directly to grade ranges (Gr4–6, Gr7–9, Gr10–11, Gr12)

EMIS number is a required unique identifier for LURITS export compatibility

Technical Reference

| Prisma Models | School, AcademicYear, Term, Grade, Venue, Province, District, Circuit, CapsPhase |
| --- | --- |
| API Prefix | /api/schools |
| Frontend Route | /(dashboard)/schools/onboarding |

| 2. User & Roles Management | Phase 0 |
| --- | --- |

BUILT

Business Case

All staff, parents, and learners who interact with the platform require a user account with appropriate role-based access. Access is strictly scoped to the user's own school (multi-tenancy). Seven roles cover all user types.

Process Selected

User Management

Create users with first name, last name, email, phone, and role

Users are scoped to a school via school_id (multi-tenant isolation)

Deactivate users without deletion (soft delete)

Track last login date and email verification status

Role Management

Seven roles: SUPER_ADMIN · SCHOOL_ADMIN · PRINCIPAL · HOD · TEACHER · PARENT · LEARNER

SUPER_ADMIN has cross-school platform access (Serosoft equivalent)

PRINCIPAL and HOD have school-wide visibility of marks and reports

TEACHER has access only to their own classes and subjects

PARENT sees only their linked child's data

LEARNER sees only their own timetable, marks, and assignments

Authentication

JWT-based authentication with school_id embedded in token

NextAuth.js handles session management on the frontend

Password hashed with bcrypt; reset via email link

Token expiry: 1 hour access token, 7-day refresh token

South African / CAPS Context

HOD role is specific to the South African school context — Head of Department signs off marks

Class teacher is a separate relationship (classTeacherId on Class model) not a role

Technical Reference

| Prisma Models | User |
| --- | --- |
| API Prefix | /api/users, /api/auth |
| Frontend Route | /(dashboard)/users |

| 3. Calendar & Academic Year Management | Phase 0 |
| --- | --- |

BUILT

Business Case

The academic calendar is the temporal backbone of the system. Attendance registers, assessment tasks, SBA calculations, and report cards all reference the academic year and term structure.

Process Selected

Academic Year

Create academic years with start date, end date, and year number

One academic year is marked as current at any time

Academic year is a required foreign key on all academic data models

Term Configuration

Create up to 4 terms per academic year (South African standard)

Each term has a name, start date, end date, and active flag

Attendance registers and assessment tasks reference specific terms

SBA calculations are aggregated per term and annually

South African / CAPS Context

South African schools operate on a 4-term calendar (Jan–Mar, Apr–Jun, Jul–Sep, Oct–Nov)

CAPS assessment cycles align to terms: one SBA cycle per term per subject

Technical Reference

| Prisma Models | AcademicYear, Term |
| --- | --- |
| API Prefix | /api/academic-years |
| Frontend Route | /(dashboard)/schools/onboarding (term config step) |

| 4. Grade Management | Phase 0 |
| --- | --- |

BUILT

Business Case

Grades define the year-level groups within a school. Each grade is linked to a CAPS phase, which determines assessment weightings. Classes (sections) are created within grades. Learners are enrolled into a specific class each academic year.

Process Selected

Grade Setup

Create grades for each academic year offered at the school

Link each grade to its CAPS phase (auto-derived from grade number)

CAPS Phase mapping: Gr1–3 = Foundation, Gr4–6 = Intermediate, Gr7–9 = Senior, Gr10–12 = FET

Class (Section) Management

Create classes within a grade: e.g. Grade 8A, Grade 8B

Assign a class teacher to each class

Set maximum capacity per class (default: 35)

Classes are the unit of attendance register and homeroom reporting

South African / CAPS Context

Platform initially covers Grades 4–9 (Intermediate and Senior Phase)

FET Phase (Gr10–12) added in v2 with NSC subject combination validation

Each grade-academic year combination is unique per school

Technical Reference

| Prisma Models | Grade, Class, CapsPhase |
| --- | --- |
| API Prefix | /api/grades |
| Frontend Route | /(dashboard)/schools/onboarding (grade config step) |

| 5. Learner Information System | Phase 0 |
| --- | --- |

BUILT

Business Case

Full biographical, demographic, and academic profile management for each learner. This is the central learner record from which all academic, attendance, and report data is derived. Compliance with LURITS data requirements is built in from day one.

Process Selected

Learner Registration

Capture full biographical data: name, date of birth, gender, nationality, home language

Capture identity information: SA ID / passport / birth certificate number

Record admission date, admission number, and previous school

Flag learners with special educational needs (LSEN) and capture medical notes

Auto-generate a unique student number per school on registration

Store LURITS number for SA-SAMS synchronisation

Guardian / Parent Linking

Create guardian records with name, ID number, phone, email, and relationship

Link multiple guardians to a learner (mother, father, guardian, other)

Designate one guardian as primary contact

Flag guardians who are authorised to collect the learner

Link a guardian to a parent User account for portal access

Learner Enrolment

Enrol learner into a specific grade and class for an academic year

One active enrolment per learner per academic year

Enrolment statuses: ACTIVE · TRANSFERRED_OUT · WITHDRAWN · COMPLETED

Enrolment drives subject allocation, attendance, and report generation

Learner List & Search

Filter learners by grade, class, status, gender, home language

Bulk import via CSV (validate before import, preview errors)

Export learner list to Excel or LURITS-compatible format

Print learner ID cards from profile view

South African / CAPS Context

Home language is a LURITS required field — 11 official SA languages supported

LURITS number is the national learner identifier used in SA-SAMS

Student number auto-format: [SCHOOL_CODE]-[YEAR]-[SEQUENCE], e.g. HRT-2026-001

Special needs (LSEN) flag triggers ISSP/IEP tracking module in Phase 3

Technical Reference

| Prisma Models | Learner, LearnerGuardian, LearnerEnrolment, Guardian |
| --- | --- |
| API Prefix | /api/learners |
| Frontend Route | /(dashboard)/learners |

| 6. Subject Management | Phase 1 |
| --- | --- |

IN PROGRESS

Business Case

Each school selects subjects from the national CAPS catalogue and configures which subjects are offered per grade. Teachers are assigned to subject-class combinations. This is the foundation for timetabling and assessment.

Process Selected

CAPS Subject Catalogue

National CAPS subject catalogue is pre-seeded (not editable per school)

Subjects are categorised: Language (HL/FAL/SAL), Mathematics, Sciences, Social Sciences, Technology, Arts, EMS, Life Orientation

Each subject is tagged as compulsory or optional per CAPS phase

IEB subject catalogue added in Phase 2

School Subject Configuration

School administrator selects subjects offered at the school from the CAPS catalogue

Custom display name and code can be set per school per subject

Subjects can be activated or deactivated per academic year

Subject-Class Assignment (Subject Class)

Link a school subject to a specific class for a specific academic year

Assign one teacher to each subject-class combination

Subject classes drive timetable slots, attendance registers, and assessment tasks

One subject can be taught by different teachers in different classes

Learner Subject Enrolment

Learners are enrolled into subjects via their class enrolment (mandatory subjects auto-enrolled)

Optional subjects selected individually per learner

Subject enrolment is the prerequisite for mark capture

South African / CAPS Context

CAPS mandates specific compulsory subjects per phase — these are enforced by the platform

Grade 10–12 subject combination validation (minimum NSC requirements) added in v2

Home Language must be one of the 11 official South African languages

Life Orientation is compulsory for all grades in all phases

Technical Reference

| Prisma Models | CapsSubject, SchoolSubject, SubjectClass |
| --- | --- |
| API Prefix | /api/subjects |
| Frontend Route | /(dashboard)/subjects |

| 7. Timetable Management | Phase 1 |
| --- | --- |

PLANNED

Business Case

A school timetable maps each subject class to a period, day, teacher, and venue. The timetable is the schedule backbone for attendance marking (period-by-period) and teacher workload reporting.

Process Selected

Period Configuration

Define school periods: period number, name (e.g. Period 1), start time, end time, day of week

Mark periods as lessons or non-lessons (break, lunch, assembly)

Periods are configured per academic year

Master Timetable

Assign each subject class to a period, day, and venue to create a timetable slot

Conflict detection: flag teacher double-booking and venue clashes in real time

View master timetable as a grid: rows = periods, columns = days

Filter timetable by class, teacher, or venue

Timetable Views

Class timetable view: full week grid per class

Teacher timetable view: all classes and subjects per teacher

Venue timetable view: room occupancy per period

Export timetable to PDF (class and teacher formats)

Timetable Import

Import master timetable via Excel template for schools with existing timetables

Validation on import: check for conflicts before committing

South African / CAPS Context

South African schools typically run 7–8 periods per day, 5 days per week

Timetable slot data enables period-by-period attendance in Phase 2

Teacher period loads are used for HR workload reporting in Phase 3

Technical Reference

| Prisma Models | Period, TimetableSlot, Venue, SubjectClass |
| --- | --- |
| API Prefix | /api/timetable |
| Frontend Route | /(dashboard)/timetable |

Note: Auto-scheduling (conflict resolver) is a Phase 2 feature. v1 is manual grid entry with conflict flagging only.

| 8. Attendance Management | Phase 1 |
| --- | --- |

PLANNED

Business Case

Attendance is a statutory requirement under the South African Schools Act. Absenteeism data must be captured daily and submitted via LURITS annually. The platform captures daily class-level attendance in v1, with period-by-period attendance added in Phase 2.

Process Selected

Daily Attendance Register

Class teacher marks attendance for their homeroom class each day

Statuses: PRESENT · ABSENT · LATE · EXCUSED ABSENT

Bulk-mark all present, then flag absences individually

Add notes per learner for absence reason

One register per class per date (unique constraint)

Absence Notifications

Automatic email notification to primary guardian when learner marked absent

Notification triggered on register capture completion

Notification log stored for audit purposes

Attendance Reports

Daily attendance summary: class view with present/absent count and percentage

Learner attendance history: full year view, term filter

Learner attendance percentage: flag learners below 80% threshold

Class attendance register: downloadable PDF per class per term

Pending register report: identify teachers who have not captured attendance

LURITS Export

Attendance data feeds into the annual LURITS export package

Export format: number of school days, present days, absent days per learner

South African / CAPS Context

SASA Section 29: school must keep attendance records and report to district

LURITS requires annual attendance data per learner in specified format

80% attendance threshold is the statutory minimum — at-risk flag triggers parent notification

Period-by-period attendance (linked to timetable slots) added in Phase 2 per academia ERP model

Technical Reference

| Prisma Models | AttendanceRegister, AttendanceRecord, Notification |
| --- | --- |
| API Prefix | /api/attendance |
| Frontend Route | /(dashboard)/attendance |

| 9. Homework & Assignment Management | Phase 1 |
| --- | --- |

PLANNED

Business Case

Teachers set homework and assignments for learners as part of the School-Based Assessment programme. Assignments can be tracked via the teacher portal and submitted via the learner portal in Phase 2.

Process Selected

Assignment Creation

Teacher creates an assignment with title, description, due date, and subject class

Assign to: all learners in class, a group, or individual learner

Assignment types mirror CAPS task types: Homework, Assignment, Oral, Practical

Attach files or documents to the assignment (Phase 2 — S3 file storage)

Assignment Submission (Phase 2)

Learner submits assignment from learner portal or mobile app

Teacher marks submission as received / not received

If linked to a POA assessment task, marks captured via the Assessment Engine

Technical Reference

| Prisma Models | AssessmentTask |
| --- | --- |
| API Prefix | /api/assessment/tasks |
| Frontend Route | /(dashboard)/assessment/tasks |

Note: Homework and Assignment management shares the AssessmentTask model with the Assessment Engine. Submission tracking is Phase 2.

| 10. Assessment Engine — POA + CAPS SBA Calculator | Phase 1 |
| --- | --- |

PLANNED

Business Case

The Assessment Engine is the most critical module of the platform. It implements the CAPS Programme of Assessment (POA) framework, captures all four assessment task types, and calculates School-Based Assessment (SBA) marks with phase-correct weightings. One calculation error produces wrong report cards. This module requires 100%% unit test coverage before any other module builds on it.

Process Selected

Programme of Assessment (POA)

Teacher creates a POA per subject class per term

POA defines the total number of assessment tasks required for the term

POA is submitted to HOD for review and approval

Status: DRAFT → SUBMITTED → APPROVED

Assessment Task Configuration

Create tasks within a POA: title, task type, maximum mark, SBA weight, due date

Task types: DIAGNOSTIC · CLASS_TEST · ASSIGNMENT · HOMEWORK · ORAL · PRACTICAL · SUMMATIVE_EXAM

Mark summative exams separately (isExam flag = true)

Task status lifecycle: DRAFT → ACTIVE → CLOSED → MODERATED

Mark Capture

Teacher captures raw mark per learner per assessment task

Validation: mark cannot exceed maximum mark

Flag learner as absent (does not enter zero — impacts SBA calculation differently)

Flag learner as exempted from task

Capture notes per mark entry

HOD moderates submitted marks (MODERATED status)

CAPS SBA Calculation Engine

Term SBA = weighted average of all task marks for the term

Phase-correct SBA:Exam split (hard-coded, not configurable per school):

— Intermediate Phase Gr4–6:  SBA 75%  /  Exam 25%%

— Senior Phase Gr7–9:        SBA 60%  /  Exam 40%%

— FET Phase Gr10–11:         SBA 40%  /  Exam 60%%

— FET Phase Gr12 (NSC):      SBA 25%  /  Exam 75%%

Annual result = (SBA average × SBA weight) + (Exam mark × Exam weight)

Performance level derived from final percentage (CAPS 1–7 scale)

At-risk flag: learner with SBA below 40%% mid-term

Mark Export

Export markbook to Excel per subject class

Export individual learner mark summary to PDF

South African / CAPS Context

CAPS POA is a statutory document — teachers must submit it before term start

CAPS performance levels: 1 (0–29%%) · 2 (30–39%%) · 3 (40–49%%) · 4 (50–59%%) · 5 (60–69%%) · 6 (70–79%%) · 7 (80–100%%)

SBA weightings are non-negotiable per CAPS policy — no school override is permitted

The examination mark for Gr4–9 is the end-of-year November examination

Moderation by HOD is a statutory requirement before marks are published on report cards

Technical Reference

| Prisma Models | ProgrammeOfAssessment, AssessmentTask, LearnerMark, TermSbaResult, AnnualSubjectResult |
| --- | --- |
| API Prefix | /api/assessment |
| Frontend Route | /(dashboard)/assessment |

Note: This is the critical path module. Full unit test coverage must be verified before Report Card module is built.

| 11. Teacher Portal | Phase 1 |
| --- | --- |

PLANNED

Business Case

Teachers require a single consolidated view of their professional responsibilities: classes, attendance registers, mark books, timetable, and POA management. The teacher portal is role-filtered to show only the teacher's own data.

Process Selected

Teacher Dashboard

Today's timetable: classes teaching today with room and subject

Pending attendance registers: classes where register has not been captured today

Outstanding marks: assessment tasks past due date with marks not yet captured

At-risk learner count across all teacher's classes

My Classes

List all subject classes assigned to the teacher for the current academic year

View class list per subject (all enrolled learners)

Navigate directly to mark book, attendance, or POA for each class

Mark Book

Grid view: rows = learners, columns = assessment tasks

Inline mark entry with instant SBA percentage update

Visual flags: absent (grey), exempted (blue), at-risk (red)

Submit mark book to HOD for moderation

My Profile

View personal details, qualifications, subject assignments

Download own timetable as PDF

Technical Reference

| Prisma Models | User, SubjectClass, Class, AssessmentTask, LearnerMark, AttendanceRegister |
| --- | --- |
| API Prefix | /api/teacher (filtered views) |
| Frontend Route | /(dashboard)/teacher |

| 12. Learner Portal | Phase 2 |
| --- | --- |

PHASE 2

Business Case

Learners access a read-only view of their own academic record: timetable, attendance, marks, assignments, and report cards. This is a Phase 2 feature delivered at Week 8 of the project plan.

Process Selected

Learner Dashboard

Today's timetable from the master timetable

Recent marks: latest 5 assessment results

Attendance percentage for current term

Upcoming assignments due dates

My Academics

Timetable: full week grid view

Marks: per subject, per term — all tasks and SBA percentage

Attendance: term-by-term attendance percentage

Report cards: view and download published PDF report cards

Requests

Raise service requests (Phase 3)

Technical Reference

| Prisma Models | Learner, LearnerEnrolment, LearnerMark, AttendanceRecord, ReportCard |
| --- | --- |
| API Prefix | /api/portal/learner |
| Frontend Route | /(portal)/learner |

| 13. Parent / Guardian Portal | Phase 2 |
| --- | --- |

PHASE 2

Business Case

Parents and guardians access a view of their linked child's academic record. This is the primary channel for parent engagement and replaces the need for physical report card collection in many cases.

Process Selected

Parent Dashboard

Child's attendance status for today

Latest marks and assessment results

At-risk subject flags (SBA below 40%%)

Upcoming report card publication notifications

Child's Academics

Timetable for the current week

Full mark history per subject per term

Attendance record: calendar view of present / absent days

Disciplinary records (when recorded by school)

Reports & Documents

View and download published term and annual report cards as PDF

Receive push / email notification when report card is published

Technical Reference

| Prisma Models | Guardian, LearnerGuardian, Learner, ReportCard, AttendanceRecord, LearnerMark |
| --- | --- |
| API Prefix | /api/portal/parent |
| Frontend Route | /(portal)/parent |

| 14. Learner, Parent & Teacher Mobile Apps | Phase 3 |
| --- | --- |

PHASE 3

Business Case

Mobile applications for learners, parents, and teachers provide on-the-go access to the most frequently used portal functions. Load-shedding resilience (offline mode with background sync) is a key requirement for South African schools.

Process Selected

Shared Features

React Native + Expo — one codebase for iOS and Android

Offline mode: IndexedDB local cache with background sync when online

Push notifications via Firebase Cloud Messaging

Biometric login (fingerprint / face ID)

Teacher App

Capture daily attendance register offline

Enter marks for assessment tasks

View class timetable and today's schedule

Parent App

View child's attendance and marks

Receive absence alerts and report card notifications

Download report cards as PDF

Learner App

View timetable and upcoming assessments

View own marks and attendance

Technical Reference

| Prisma Models | User, AttendanceRegister, LearnerMark, Notification |
| --- | --- |
| API Prefix | /api (same endpoints as web portals) |
| Frontend Route | React Native app (separate repo) |

Note: Phase 3 — post-pilot. Load-shedding offline resilience is non-negotiable for SA market.

| 17. Messaging & Notifications | Phase 2 |
| --- | --- |

PHASE 2

Business Case

Automated and ad-hoc notifications to parents, learners, and teachers are a critical engagement channel. South African schools rely heavily on WhatsApp and SMS for parent communication. The platform delivers via email (v1), SMS (v2), and push notifications (Phase 3).

Process Selected

Automated Notifications

Absence alert: email to primary guardian when learner marked absent

Report card ready: email to all parents when report cards published

Mark published: email to parent when SBA marks are released

At-risk alert: email to HOD when learner SBA drops below 40%%

Ad-hoc Messaging

School administrator sends message to: all parents, all teachers, specific grade, specific class

Message types: EMAIL · IN_APP · SMS (Phase 2) · PUSH (Phase 3)

Message log stored per recipient for audit

Notification Channels

Email: AWS SES (af-south-1, POPI compliant)

SMS: BulkSMS or Clickatell integration (Phase 2)

Push notifications: Firebase Cloud Messaging (Phase 3)

South African / CAPS Context

Parent must be notified within 24 hours of learner absence (SASA obligation)

SMS is preferred channel for rural schools — BulkSMS has strong SA coverage

Technical Reference

| Prisma Models | Notification |
| --- | --- |
| API Prefix | /api/notifications |
| Frontend Route | /(dashboard)/notifications |

| 18. Admission Management | Phase 2 |
| --- | --- |

PHASE 2

Business Case

Schools manage new learner applications for each academic year. Applications are created via the applicant portal or by admin staff. Approved applications convert into learner registrations.

Process Selected

Admission Setup

Configure admission cycle per grade per academic year

Set application open and close dates

Set seat capacity per grade

Application Process

Prospective learner / parent submits application via applicant portal

Admin creates application on behalf of applicant

Application review: SUBMITTED → APPROVED / REJECTED

On approval: learner record created automatically from application data

Applicant Portal

Public-facing registration form — no login required to start

Parent receives login credentials to complete and track application

Upload supporting documents: birth certificate, previous school report

Track application status online

Technical Reference

| Prisma Models | Learner, LearnerEnrolment |
| --- | --- |
| API Prefix | /api/admissions |
| Frontend Route | /(dashboard)/admissions |

Note: Phase 2. Basic admission via admin is available in Phase 1 (direct learner registration). Full applicant portal in Phase 2.

| 20. Report Card & Promotion Management | Phase 1 |
| --- | --- |

PLANNED

Business Case

Term and annual report cards are a statutory deliverable for every South African school. The platform generates CAPS-formatted report cards as PDFs, with promotion decisions calculated automatically and presented for principal review and override.

Process Selected

Report Card Generation

Generate term report cards: per learner SBA marks per subject

Generate annual report cards: SBA average + exam mark + final mark + performance level

Performance level displayed per subject (CAPS 1–7 scale)

Teacher and principal remarks fields

Bulk generation: generate all report cards for a class or grade in one action

Report Card Publication

Principal reviews and publishes report cards (DRAFT → PUBLISHED)

Published report cards are locked — mark changes require re-generation

PDF stored in S3; accessible via parent portal and email link

Email notification sent to all parents on publication

Promotion Engine

Automatic promotion recommendation calculated per CAPS rules:

— Intermediate (Gr4–6): 50%% HL, 40%% FAL, 40%% Maths, 40%% NST, 40%% SS

— Senior (Gr7–9): 50%% HL, 40%% FAL, 40%% Maths, 40%% in 3 others, 30%% rest

Recommendation: PROMOTE · REPEAT · PROGRESS

Principal can override recommendation with mandatory reason

Override is logged to audit trail

Max 2 years in same grade per phase enforced by progression rules

At-Risk Monitoring

At-risk flag visible on learner profile from mid-term (4 weeks before term end)

HOD at-risk dashboard: count per subject class

Principal at-risk dashboard: school-wide view per grade

South African / CAPS Context

CAPS promotion criteria are legislated — no school-level override of the pass criteria

CAPS performance levels 1–7 must appear on all report cards

Principal override of promotion decision is permitted but must be documented

Report cards must be issued within 3 weeks of end of term (SASA obligation)

Technical Reference

| Prisma Models | ReportCard, PromotionDecision, AnnualSubjectResult, TermSbaResult |
| --- | --- |
| API Prefix | /api/reports |
| Frontend Route | /(dashboard)/reports |

| 21. LURITS / SA-SAMS Export | Phase 1 |
| --- | --- |

PLANNED

Business Case

Every South African school must submit learner data to the DBE annually via the Learner Unit Record Information and Tracking System (LURITS). The SA-SAMS software is the national standard. The platform generates export files compatible with SA-SAMS import, eliminating the need for double data capture.

Process Selected

Export Types

Learner biographical data export (LURITS format)

Annual attendance data export (school days, present days, absent days per learner)

Marks export (end-of-year final marks per subject per learner)

Full EMIS annual survey package

Export Workflow

Admin selects export type and academic year

Platform validates data before export: flag missing LURITS numbers, incomplete records

Admin reviews validation report and resolves flagged issues

Generate export file (XML / CSV per SA-SAMS spec)

Download export file for upload to SA-SAMS

Export batch logged with record count, status, and timestamp

Export History

All export batches logged with status: PENDING · PROCESSING · COMPLETE · FAILED

Re-run failed exports without recreating from scratch

Audit trail: who exported what, when

South African / CAPS Context

LURITS submission is a statutory obligation under the Education Management Information System (EMIS)

SA-SAMS is the DBE's national school administration software — export must be compatible

LURITS number is the national learner identifier — schools without it cannot submit

Export must include all learners, including those who transferred out during the year

Technical Reference

| Prisma Models | LuritsExportBatch, Learner, AttendanceRecord, AnnualSubjectResult |
| --- | --- |
| API Prefix | /api/lurits |
| Frontend Route | /(dashboard)/lurits |

| 22. CAPS Curriculum Engine | Phase 0 |
| --- | --- |

BUILT

Business Case

The CAPS Curriculum Engine is a platform-native module with no equivalent in generic ERP systems. It provides the full national CAPS subject catalogue, phase-to-grade mappings, and SBA weighting rules as immutable platform data. This engine is the source of truth for all curriculum decisions.

Process Selected

Global Subject Catalogue

CapsSubject model: all CAPS subjects pre-seeded at database level

Subjects tagged by: phase, group (Language / Maths / Sciences / etc.), compulsory flag

Curriculum type: CAPS or IEB (IEB catalogue added in Phase 2)

School-level overrides are NOT permitted — catalogue is platform-managed

Phase Mappings & Weightings

CapsPhase model: Foundation (Gr1–3), Intermediate (Gr4–6), Senior (Gr7–9), FET (Gr10–12)

SBA weight and exam weight stored per phase — not per school

Phase is auto-derived from grade number on grade creation

South African / CAPS Context

CAPS = Curriculum and Assessment Policy Statement (South Africa, 2011)

Replacing the Academia ERP "Outcome Based Education" module (descoped for UL Junior)

NSC subject combination validation (FET Phase) added in Phase 2

Technical Reference

| Prisma Models | CapsPhase, CapsSubject |
| --- | --- |
| API Prefix | /api/curriculum (read-only) |
| Frontend Route | Referenced in subject configuration UI |

| 25. Fee & Finance Management | Phase 2 |
| --- | --- |

PHASE 2

Business Case

School fees management including fee structure configuration, invoice generation per learner per term, and payment recording. Phase 1 payment is manual recording. Phase 2 adds PayFast (SA payment gateway) integration.

Process Selected

Fee Structure

Configure fee types: TUITION · REGISTRATION · ACTIVITY · SPORT · OTHER

Set billing frequency: ANNUAL · TERMLY · MONTHLY

Set amounts per grade and fee type per academic year

Invoice Generation

Generate invoices per learner based on fee structure

Invoice statuses: DRAFT · ISSUED · PARTIALLY_PAID · PAID · OVERDUE · CANCELLED

Bulk generate invoices for a full grade at once

Payment Recording

Manual payment capture (v1): cash, EFT, card, debit order, bursary

Record reference number and generate receipt number

Outstanding debtors report: sortable, export to Excel

PayFast Integration (Phase 2)

Online payment via PayFast (South African payment gateway)

Parent pays from parent portal — invoice updated automatically

Technical Reference

| Prisma Models | FeeStructure, Invoice, Payment |
| --- | --- |
| API Prefix | /api/finance |
| Frontend Route | /(dashboard)/finance |

Note: Fee management is Phase 2. Academic modules take priority for pilot launch.

| 26. Disciplinary Management | Phase 2 |
| --- | --- |

PHASE 2

Business Case

Disciplinary incidents are recorded per learner, visible to school staff and parents on the parent portal. The system supports positive and corrective behaviour recording in alignment with the school's Code of Conduct.

Process Selected

Incident Recording

Record disciplinary incident with: date, type, description, action taken

Link to one or more learners

Positive behaviour recording (merits / commendations) supported alongside incidents

Attach supporting documents (Phase 2 — S3 file storage)

Parent Visibility

Disciplinary records visible to linked parent on parent portal

School can configure whether parents see all incidents or only serious ones

Technical Reference

| Prisma Models | Learner (disciplinary activity sub-record — to be added in Phase 2) |
| --- | --- |
| API Prefix | /api/discipline |
| Frontend Route | /(dashboard)/discipline |

| 33. Analytics & Reporting Dashboard | Phase 2 |
| --- | --- |

PHASE 2

Business Case

Data-driven decision making at principal, HOD, and district level. The analytics module provides aggregated views of academic performance, attendance, and learner risk indicators. No additional data capture — all metrics derive from existing records.

Process Selected

Principal Dashboard

School-wide pass rate per grade and subject

At-risk learner count per grade (SBA below threshold)

Attendance rate: 7-day rolling per grade

Subject performance ranking: best to worst per grade

Report card publication status (how many pending vs published)

HOD Dashboard

Subject performance per class: average mark, pass rate, mark distribution chart

At-risk count per class: flag learners needing intervention

Teacher mark submission status: pending vs completed per POA

Analytical Reports

Year-on-year pass rate comparison per subject (Phase 3)

Cohort tracking: follow a group of learners across grades (Phase 3)

LURITS statistical data: gender, home language, nationality breakdowns

Technical Reference

| Prisma Models | TermSbaResult, AnnualSubjectResult, AttendanceRecord, ReportCard, PromotionDecision |
| --- | --- |
| API Prefix | /api/analytics |
| Frontend Route | /(dashboard)/analytics |

Descoped Modules

The following modules were assessed against the South African school management context and the pilot school profile. They were excluded from all project phases.

| 35. Front Desk Management | DESCOPED |
| --- | --- |

Reason: Not applicable to typical South African school structure. Managed manually.

| 36. Hostel / Boarding Management | DESCOPED |
| --- | --- |

Reason: UL Junior and pilot schools are day schools. No boarding facilities.

| 37. Transport Management | DESCOPED |
| --- | --- |

Reason: School transport is parent-managed. Not in scope for the LMS platform.

| 38. Medical Care Management | DESCOPED |
| --- | --- |

Reason: Medical records captured in learner profile (special needs / medical notes). Full medical care module is out of scope for the school management platform.

| 39. Security Gate Management | DESCOPED |
| --- | --- |

Reason: Physical access control is not managed by the LMS. Out of scope.

| 40. Scholarship Management | DESCOPED |
| --- | --- |

Reason: No bursary or scholarship management in pilot schools. Deferred indefinitely.

| 41. Committee Management | DESCOPED |
| --- | --- |

Reason: School governing body (SGB) committees are managed outside the LMS.

Development Roadmap

The table below maps every module to its development phase, delivery week, and current build status as of 26 May 2026.

| Ph | Module | Week | Status | Built | Next Action |
| --- | --- | --- | --- | --- | --- |
| 0 | School Setup & Config | Wk 1–2 | BUILT | API + UI complete | Monitor feedback from pilot |
| 0 | User & Roles | Wk 2 | BUILT | Auth + RBAC + UI complete | Monitor feedback from pilot |
| 0 | Calendar / Academic Year | Wk 1–2 | BUILT | API + seed data complete | Add term edit UI |
| 0 | Grade Management | Wk 2 | BUILT | Grade + Class API + seed complete | Grade config UI for admin |
| 0 | Learner Information System | Wk 3 | BUILT | Full CRUD + Guardian + Enrolment | CSV bulk import UI |
| 0 | CAPS Curriculum Engine | Wk 1 | BUILT | Schema seeded with all CAPS subjects | Seed IEB catalogue in Phase 2 |
| 1 | Subject Management | Wk 3 | IN PROGRESS | Schema + API scaffolded | Build Subject Management UI |
| 1 | Timetable Management | Wk 4 | PLANNED | Schema complete | Build Period + TimetableSlot APIs |
| 1 | Attendance Management | Wk 4 | PLANNED | Schema complete | Build Attendance Register API + UI |
| 1 | Homework & Assignments | Wk 4–5 | PLANNED | AssessmentTask model ready | Build task creation + list UI |
| 1 | Assessment Engine (POA + SBA) | Wk 5–6 | PLANNED | Schema complete | Build POA API + SBA calculator + unit tests |
| 1 | Teacher Portal | Wk 8 | PLANNED | Auth role guard ready | Build teacher dashboard + mark book |
| 1 | Report Cards + Promotion | Wk 7 | PLANNED | ReportCard + PromotionDecision schema | Build generation engine + PDF export |
| 1 | LURITS / SA-SAMS Export | Wk 8 | PLANNED | LuritsExportBatch schema ready | Build export engine + validation |
| 2 | Learner Portal | Wk 8 | PHASE 2 | Route structure exists | Build portal pages post-pilot |
| 2 | Parent Portal | Wk 8 | PHASE 2 | Route structure exists | Build portal pages post-pilot |
| 2 | Messaging & Notifications | Wk 8 | PHASE 2 | Notification schema ready | Integrate AWS SES, then SMS |
| 2 | Admission Management | Sep 26 | PHASE 2 | Learner schema supports admission | Build admission cycle + applicant portal |
| 2 | Fee & Finance Management | Wk 9 | PHASE 2 | FeeStructure + Invoice + Payment | Build fee config + invoice generation UI |
| 2 | Disciplinary Management | Sep 26 | PHASE 2 | Not started | Add DisciplinaryRecord model + UI |
| 2 | Analytics Dashboard | Wk 9 | PHASE 2 | Not started | Build principal + HOD analytics views |
| 3 | Mobile Apps (3 apps) | Q4 26 | PHASE 3 | Not started | React Native + Expo scaffold post-launch |
| 3 | SMS Gateway | Aug 26 | PHASE 3 | Not started | BulkSMS / Clickatell integration |
| 3 | Staff / HR Management | Q4 26 | PHASE 3 | User + Employee model | Full HR module post-launch |
| 3 | Event Management | Q4 26 | PHASE 3 | Not started | Post-launch |
| 3 | Service Requests | Q4 26 | PHASE 3 | Not started | Post-launch |
| 3 | Grievance Management | Q4 26 | PHASE 3 | Not started | Post-launch |
| 3 | Certificate & Documents | Q4 26 | PHASE 3 | Not started | Post-launch |
| 3 | Campaign Management | Q4 26 | PHASE 3 | Not started | Post-launch |
| 3 | PAD Platform Integration | Q1 27 | PHASE 3 | Not started | Roadmap item — next platform |

Sign-Off

| Document Prepared | 26 May 2026 |
| --- | --- |
| Phase 0 Completed | 25 May 2026 |
| Pilot Launch Target | 2 August 2026 |
| Full Launch Target | October 2026 |
| Platform | LMS — South African CAPS-Native Multi-School SaaS |

I, Dr. B.A. Tau, acknowledge that this Module Process Specification Document accurately reflects the scope, processes, and architecture of the LMS Platform as of 26 May 2026. All modules listed as BUILT have been implemented, tested, and seeded with pilot school data.

Authorised Signatory

Dr. B.A. Tau

Project Owner | DMSTE · SoE · FoH | University of Limpopo

This document is modelled on the Academia ERP Process Selection Document (Serosoft Solutions, November 2025), adapted for the LMS Platform architecture and South African legislative context.